CEVCMS V1.0 — Implementation Specification & Development Backlog

Coffee Export Value Chain Management System | Technical Execution Plan

Technical Stack Freeze

| Layer | Decision |
| --- | --- |
| Frontend | React + JavaScript |
| Backend | Python + FastAPI |
| Database | PostgreSQL + PostGIS |
| Maps | Leaflet / React-Leaflet |
| Authentication | JWT + Password Hashing |
| QR | QR Generation + HMAC Signing |
| API Testing | Postman |
| Version Control | Git + GitHub |
| UI/UX | Figma |

Team Allocation & Responsibilities

| Team Member | V1.0 Responsibility | Core Scope |
| --- | --- | --- |
| Kaleab | Project Manager & Backend Lead | Auth/RBAC, API architecture, Git integration |
| Yedenekachew | Database Lead & Backend Developer | Farmer / Farm / Polygon Registry |
| Fistum | Backend Developer | Traceability + Dynamic QR Engine |
| Biniyam | Frontend Lead | React UI + API integration |
| Abel | Frontend / Full-Stack Developer | Frontend support for Biniyam; Stretch UI/backend (if capable) |
| Ephratha | Backend Developer & QA Lead | Technical testing + Stretch modules |
| Kidus | Documentation, QA & Communication Lead | Requirements traceability, test documentation, progress reports, user manual, demo documentation |

1. Implementation Boundary

Core (MUST be Completed)

These are the non-negotiable V1.0 targets:
• Authentication & RBAC
• Farmer & Polygon Registry
• Traceability & Dynamic QR Engine

Critical End-to-End Demonstration Sequence Login → Register Farmer → Register Farm/Polygon → Create Coffee Lot → Generate QR → Public QR Verification

Stretch (ONLY After Core Works)

• Quality Grading & Waybill Issuance
• Export Licensing & Forex Cross-Validation

Note: Work on stretch modules will begin only after the core chain is fully operational.

Explicitly Out of Scope for V1.0

The following capabilities are outside the V1.0 implementation boundary:
• Real NBE integration & Real commercial bank integration
• Real customs integration & Real Ethio Telecom / Safaricom USSD/SMS gateway
• Native offline Android application
• GPS / IoT hardware integrations
• Blockchain smart contracts
• AI / ML defect analysis or satellite yield estimation
• Kubernetes production infrastructure / national-scale deployment
• 5,000 TPS load testing & Real farmer or live financial data

2. Development Backlog

EPIC 0 — Project Infrastructure

Owner: Kaleab

Tasks:
• Create GitHub repository & configure main/develop/feature workflows and branch protection rules
• Create GitHub Issues / Projects board
• Initialize React frontend & FastAPI backend projects
• Configure PostgreSQL / PostGIS database & create .env.example
• Establish folder structure, README.md, and pull-request review rules

Definition of Done: Every team member can clone the repository; frontend, backend, and database run successfully locally; basic API request succeeds; no secrets committed.

EPIC 1 — Authentication & RBAC

Owner: Kaleab (Backend) / Biniyam (Frontend)

Backend Tasks:
• User & Role entity models, password hashing, login endpoint, JWT generation/validation, Auth & Role middleware, protected API routes

Frontend Tasks:
• Login page UI, auth state management, protected routes, role-aware navigation, logout handling

Minimum Roles: Admin, ECTA Officer, Field/Registry Agent, Verifier

Definition of Done: User can log in, receive valid JWT, access permitted routes based on role, be rejected from unauthorized endpoints, and securely log out.

EPIC 2 — Farmer & Polygon Registry

Owner: Yedenekachew (Backend) / Biniyam + Yedenekachew (Frontend)

Backend Tasks:
• Farmer model, FIN generation, registration, retrieval, validation
• Farm model, Farmer → Farm mapping, PostGIS geometry storage, area calculation, EUDR demonstration logic

Frontend Tasks:
• Farmer registration form, list/details view, farm registration form, Leaflet map integration, polygon drawing & EUDR status display

Definition of Done: Complete workflow: Create Farmer → Create Farm → Draw Polygon → Save Polygon → Calculate Area → Display EUDR Status.

EPIC 3 — Traceability Engine

Owner: Fistum

Tasks:
• CoffeeLot model & Lot/GIN generation logic
• Mandatory Farm → Lot relationship mapping & lot creation backend
• Traceability event entity & append-only event recording
• Traceability history & lot detail API endpoints

Core Chain Structure: Farmer → Farm → Polygon → Coffee Lot → Traceability Events

Definition of Done: Given a Coffee Lot ID, the system accurately displays its origin trace back to the registered farm and farmer.

EPIC 4 — Dynamic QR Engine

Owner: Fistum

Tasks:
• QR payload schema design, QR generation logic & HMAC signing
• QR record storage, verification API endpoint, invalid QR handling
• Public verification web page with non-sensitive verification response

User Flow: Coffee Lot → Generate QR → Signed Payload → QR Image → Scan → Public Verification Endpoint → Valid/Invalid + Origin Info

Definition of Done: System generates HMAC-signed QR code for a lot; scanning routes unauthenticated user to public page displaying valid origin details.

EPIC 5 — Frontend Integration

Owner: Biniyam (Lead) / Abel (Support)

Screens: Login, Dashboard, Farmer Reg/List, Farm/Polygon Reg/Details, Coffee Lot Creation, Traceability View, QR Generation & Verification

Abel's Scope: Reusable React components, API integrations, form validations, traceability UI, and QR UI components.

EPIC 6 — Testing & QA

Owner: Ephratha (Technical) / Kidus (Documentation)

Ephratha: Postman API testing, unit testing, input validation, RBAC security testing, integration testing & defect tracking

Kidus: Test-case documentation, requirements traceability matrix, test evidence collection, defect log, Test Report, user manual & progress reports.

EPIC 7 — Stretch Module A: Quality Grading & Waybill

Owner: Abel (Initiate ONLY after Core is operational)

Quality Grading: Simplified grading form, score calculation, certificate record, lot relationship mapping
Waybill: Waybill record creation, lot relationship, basic transit info, QR/reference identifier assignment.

EPIC 8 — Stretch Module B: Export Licensing & Forex Cross-Validation

Owner: Ephratha (Initiate ONLY after Core is stable)

Tasks: Export contract record management, minimum-price check logic, simulated forex verification logic (stubbed data), cross-validation result calculation & pass/fail flagging.

3. Four-Week Implementation Order

Week 1 — Foundation

Goal: Core architecture running and development environment established across the full team.
Key Deliverables: Initialize GitHub repository, setup React frontend, setup FastAPI backend, configure PostgreSQL/PostGIS database, define initial schema, implement Auth/RBAC backend, finalize Figma UI designs, initiate Farmer module, establish testing framework and documentation structure.

Week 2 — Core Modules

Goal: Complete operational flow for Farmer, Farm, and Polygon Registries.
Key Deliverables: Finalize Auth/RBAC integration, complete Farmer & Polygon Registries, implement EUDR demonstration flagging, integrate Leaflet map frontend, begin Traceability Engine logic.

Week 3 — Core Integration

Goal: Complete and end-to-end demonstrable Core Chain.
Key Deliverables: Connect Login → Farmer → Farm → Polygon → Lot → Traceability → QR → Verification. Achieve Working Increment Target (M4). Begin Stretch Modules only if Core Chain is fully functional.

Week 4 — Stabilization & Delivery

Goal: System stabilization, testing completion, and final delivery.
Priority Order: 1) Fix core bugs, 2) Integration & RBAC testing, 3) Input validation, 4) Demo data preparation, 5) Finalize Test Report & User Manual, 6) Final UI cleanup, 7) Finalize Stretch features (if feasible), 8) Demo rehearsal.

4. Critical Dependency Graph

Execution Order & Dependencies Authentication & RBAC │ ▼ Farmer Registry │ ▼ Farm + Polygon Registry │ ▼ Traceability + Coffee Lot │ ▼ Dynamic QR Generation │ ▼ Public QR Verification │ [CORE COMPLETE] │ ┌─────┴─────┐ ▼ ▼ Quality Export + Forex (STRETCH) (STRETCH)

5. Definition of 'V1.0 Working Increment'

Single Acceptance Target A registered user can log into CEVCMS, register a farmer and farm, capture and save a farm polygon, create a traceable coffee lot linked to that farm, generate a digitally signed QR code for the lot, and allow an unauthenticated user to scan/verify that QR code and view the permitted origin/traceability information.